DRESS APPLICATION PROJECT

SDLC LIFE CYCLE

REQUIREMENT GATHERING

- This project is based on the stock management

- Web project

- Stock details

  - Dress quantity

  - Dress id

  - Dress price

  - Brand name

  - Brand id

  - Brand country

PLANING

- This project is used to  monitor the dress stocks

- Cost for making this project is 5000

- Time for completing this project is one month

- Scrum meeting weekly basis

- Team members :3

- Team lead :1

- Technical stack:

  - Github

  - Eclipse IDE or Vs code

  - Java (maven project)

  - Spring boot

  - Rest API or Graph ql (postman)

  - Database: mySql

  - Tomcat server

- SRS Documentation should be done

DESIGNING

- As we are using mysql,

- Database name should be Dress_db

- Two tables needs to created by having the name dress_table and brand_table.

- In spring boot ,Service class is optional

- Required attributes for dressdto -dressId(primary),dressPrice,dressQuantity,brandId(foreign)

- Required attributes for branddto-

brandId(primary),brandName,country

- Github should be used.

- Multiple Endpoints

  - Save

  - Getbyid

  - Getby quantity

  - Getby quantityandprice

- Creation of Api in postman using 	http://localhost:8080/dress_restapi/save

http://localhost:8080/dress_restapi/getbydqandprice?dq=10&price=3550

- Designing should be completed within 1 week

- Create the  DDS documentation

Workflow

CODING

- Download the dependencies based on all the required needs.

- Generate the maven project

- Creating all the classes required for the project includes dto,repository,dao ,controller.

- Unit testing should be done

- Coding should be completed within 1week

- Creating the documentation

Dress Application

Dto class for dress Entity

Dto class for Branchdto

Repo for dress

Repo for Brand

Dao class

Controller class

TESTING

- Using stlc cycle Testing should be done

  - Testing based on every attributes

  - Testing based on compatibility

  - Testing based on use load(durability)

  - Testing based on Security

- System Testing should be done

- Errors and bugs should be reported to the developer team

- Documentation should be created for every bugs identified

- Errors should be addressed , reported and modification should be done within 1 week.

DEPLOYMENT AND MAINTENANCE

- Releasing the product at specified time

- Feedback forms should be collected and analysed

- Demo should be done  before the Deployment process

- Client needs to be Satisfied with the product

- New features should be analysed from users feedback and implemented

- Launching should be done before the  end of last week